Group Meeting 2

**Date:** ?

**Location:** Informatorium, Hatfield Campus, University of Pretoria

**Members Present:** Po-Han Chiu

Michael Johnston

Uteshlen Nadesan

**Members Absent:** -

**Topics Discussed:**

The purpose of this meeting was to create a timeline for the project, as well as what to work on during the university holiday.

We decided that we should have the login use case completed by the end holiday, preferably more use cases. Our preliminary timeline is as follows:

|  |  |
| --- | --- |
| **Date:** | **Item:** |
| 22/06/2014 | First use case – database (Uteshlen) |
| 26/06/2014 | First use case – ORM (Michael) |
| 30/06/2014 | First use case completion (All) |
| 07/07/2014 | Reporting (Po-Han) |
| 07/07/2014 | Use case – admin portal |
| 08/07/2014 | Session timer (logged in users) |
| 09/07/2014 | Use case – add RFID tag |
| 10/07/2014 | Use case – get RFID tag |